# Ringer Fleet Clean-Streak Closeout — 2026-07-14

## Disposition

**PASS — 10 consecutive clean Ringer fleet runs.**

- Window: `2026-07-14T19:03:27Z` through `2026-07-14T19:05:19Z`

- Clean runs: **10/10**

- Executed task checks: **40/40 PASS**

- Retries during the accepted streak: **0**

- Failed checks during the accepted streak: **0**

- Beads: `hermes-ujgu`

- Paperclip: `JAC-3415`

- Fleet-owned fork: `https://github.com/JackReis/ringer-fleet.git`

- Verified fork head: `47ccc11d416b057e1f46f2a93ca6c9f8efd2421c`

## What each run proved

Each of the ten manifests contained four independent tasks with executable checks:

1. **Aegis control plane** — Paperclip `:3100`, Ringside `:8700`, OpenBrain `:8787`, Bifrost `:8078`, and Hindsight `:8888` all returned HTTP 200 with JSON.

2. **Talaris cross-host transport** — non-interactive SSH succeeded; Talaris Command Centre `:8082/api/health` and the Paperclip, Ringside, and Bifrost tunnels returned HTTP 200.

3. **Canonical work state** — Beads `hermes-ujgu` and Paperclip `JAC-3415` were readable and in allowed active/completed states.

4. **Owned Ringer environment** — `JackReis/ringer-fleet` was reachable at the integration commit and the pinned `~/.local/bin/ringer` Python 3.12 launcher executed successfully.

The mock engine was used only as a deterministic file materializer. Every verdict came from the real host-side check script executed by Ringer; no model self-report was accepted as proof.

## Refinements made while traversing

- Added `~/.local/bin/ringer`, pinned to Python 3.12 and the fleet-owned clone, eliminating accidental use of macOS system Python 3.9.

- Added a reusable stability-loop harness at `/Users/hermes/Documents/Codex/2026-07-14/ringer-clean-streak/run_streak.py`.

- Preserved the first validation error (`model` field incompatible with the mock engine) and fixed the manifest generator before dispatch.

- Preserved immutable failed run `fleet-clean-streak-01-20260714T190230Z-p98710` (3 PASS / 1 FAIL). The failure exposed a stale route assumption: Talaris `:8082` is healthy at `/api/health`; `/dashboard/bulletin` is not served there. The verifier was corrected semantically and the clean streak restarted from zero.

- The older pre-protocol run `fleet-instruction-refresh-20260714-20260714T184851Z-p90068` remains an orphaned immutable receipt (`finished=false`, PID absent). It was not relabeled or counted. Paperclip already records its legacy-run blocker.

## Accepted run IDs

1. `fleet-clean-streak-01-20260714T190327Z-p99078`

2. `fleet-clean-streak-02-20260714T190340Z-p99245`

3. `fleet-clean-streak-03-20260714T190352Z-p99376`

4. `fleet-clean-streak-04-20260714T190404Z-p99560`

5. `fleet-clean-streak-05-20260714T190416Z-p99726`

6. `fleet-clean-streak-06-20260714T190428Z-p99841`

7. `fleet-clean-streak-07-20260714T190440Z-p99972`

8. `fleet-clean-streak-08-20260714T190453Z-p265`

9. `fleet-clean-streak-09-20260714T190505Z-p472`

10. `fleet-clean-streak-10-20260714T190518Z-p588`

## Evidence

- Aggregate JSON: `/Users/hermes/Documents/Codex/2026-07-14/ringer-clean-streak/streak-evidence.json`

- Ten manifests: `/Users/hermes/Documents/Codex/2026-07-14/ringer-clean-streak/cycle-01/swarm.json` through `cycle-10/swarm.json`

- Immutable states: `/Users/hermes/.ringer/runs/fleet-clean-streak-*.json`

- HTML reports: `/Users/hermes/.ringer/artifacts/fleet-clean-streak-*-report.html`

- Ringside live aliases: `/Users/hermes/.ringer/artifacts/live/fleet-clean-streak-*.html`

Generated on Aegis at `2026-07-14T19:06:14Z`.